SynAgent Fork

Patent Ingestion Pipeline & Reaction Database

Technical Work Summary

May 2026

Authors: Aadit + Claude (Anthropic)

AT A GLANCE

| Metric | Value |
| --- | --- |
| Total reactions in DB | 16,822 |
| ORD expert-curated reactions | 16,750 |
| LLM-extracted reactions | 72 |
| Chemistry papers fetched | 1,542 |
| Papers fully parsed | 74 |
| Papers still queued | 1,736 |
| DB file size | 12.2 MB (SQLite on USB) |
| New source modules added | 12 |
| Git branch | main (merged) |

# 1. Project Overview

This project extends the open-source SynAgent repository — a retrosynthesis route validation agent — with a full patent ingestion pipeline and reaction database. The goal was to build a corpus of real-world chemical reactions that SynAgent can use when evaluating synthesis routes proposed by SynLlama.

Repository: github.com/lukasmki/SynAgent (fork)

## What the Original SynAgent Provides

RDKit — SMILES and reaction template validation

ChemSpace API — building block pricing and availability

PubChem REST — GHS hazard scoring

Pydantic AI + Gemini — 4 parallel specialist agents for route evaluation

## What Was Missing — and What This Fork Adds

| Gap in Original | What Was Built |
| --- | --- |
| No persistent storage | SQLite reaction database — 6 tables, FTS5 full-text search |
| No reaction corpus | 16,822 reactions ingested (ORD expert-curated + LLM-extracted) |
| No patent mining | Gemini LLM parser extracts structured reactions from text |
| No bulk data pipeline | PatentsView API downloader + ORD HuggingFace integration |
| No review UI | FastAPI web UI with human-in-the-loop active learning |
| No CSV ingestion | Drag-and-drop CSV upload endpoint at /upload-csv |

# 2. Architecture

## 2.1  Three-Layer System

The pipeline is organized into three layers:

### Layer 1 — Data Ingestion (three parallel paths)

Path A: Europe PMC / Patent text  →  Gemini LLM parser  →  reactions table (source='patent')

Path B: PatentsView weekly CSV  →  /upload-csv UI  →  parse queue  →  Gemini  →  reactions (source='patent')

Path C: ORD HuggingFace dataset  →  direct protobuf ingest  →  reactions (source='ord', no LLM needed)

### Layer 2 — Storage (SQLite on USB)

Tables: raw_documents, parse_queue, patents, reactions, active_learning, crawl_runs

FTS5 virtual tables on patents and reactions for fast keyword search

Database on USB drive: D:\SynAgent\db\patent_pipeline.db — never committed to git

Controlled by PATENT_DATA_DIR environment variable / .env file

### Layer 3 — Review & Search

FastAPI web UI at http://localhost:8000

Human review of LLM-extracted reactions; confidence < 0.6 flagged for review

Active learning: every correction logged to active_learning table

FTS5 keyword search built-in; FAISS semantic search optional (built on demand)

## 2.2  Gemini LLM Parser

The core extraction engine that converts chemistry text into structured reaction data:

Input: Raw text — patent abstract, full text, or Europe PMC paper abstract

Output: List of ReactionRecord objects (structured JSON)

Model: gemini-2.5-flash (switched from gemini-2.0-flash when daily quota exhausted)

Rate limits: Up to 4 retries with exponential backoff (30s, 60s, 90s, 120s) on 429 errors

Pacing: 8-second delay between requests (~7 RPM) to stay under 15 RPM free tier limit

Each extracted ReactionRecord contains:

reaction_id, reaction_smarts, reactant_smiles (list), product_smiles,
yield_percent, temperature_celsius, solvent, catalyst, time_hours,
confidence (0.0-1.0), mechanism_text, notes, metadata_json, source

## 2.3  Database Schema — reactions Table

The primary data payload. 16,822 rows as of final state.

| Column | Type | Description |
| --- | --- | --- |
| reaction_id | TEXT PK | Unique reaction identifier |
| patent_id | TEXT | Links to patents table |
| reaction_smarts | TEXT | SMARTS string for the reaction |
| reactant_smiles_json | TEXT | JSON array of reactant SMILES |
| product_smiles | TEXT | Product SMILES string |
| confidence | REAL | 0.0-1.0 (LLM confidence, or 1.0 for ORD) |
| yield_percent | REAL | Numeric reaction yield |
| temperature_celsius | REAL | Reaction temperature |
| solvent | TEXT | Reaction solvent |
| catalyst | TEXT | Catalyst used |
| source | TEXT | 'patent' (LLM) or 'ord' (expert-curated) |

Key design: the source column allows consumers to filter by data quality — 'ord' reactions are always confidence=1.0 (expert-curated), while 'patent' reactions have LLM-assigned confidence scores.

# 3. New Modules Built

All modules live in patent_ingestion_pipeline/ within the main repo.

## Source Package Modules

src/patent_pipeline/bulk_downloader.py

Downloads weekly USPTO patent grants from PatentsView API (free, no auth required). Filters by CPC section C (Chemistry).

Entry point: get_bulk_patent_data(year=2024, week=1)

Output: CSV with patent_id, title, abstract, raw_text

src/patent_pipeline/csv_ingestion.py

Ingests a CSV file of patents into raw_documents and enqueues for Gemini parsing. Exposed via the /upload-csv FastAPI endpoint.

Functions: ingest_csv_file(path), ingest_csv_bytes(data)

Supports drag-and-drop in browser

src/patent_pipeline/ord_ingestion.py

Streams reactions from the Open Reaction Database on HuggingFace. No LLM needed — expert-curated data ingested directly.

Entry point: ingest_ord_dataset(db, limit=5000)

Sets source='ord', confidence=1.0

src/patent_pipeline/ord_pb_ingestion.py

Alternative ORD ingestor for .pb.gz protobuf files downloaded from GitHub LFS.

Used to ingest 15 ORD .pb.gz files = 16,750 reactions

Handles protobuf decoding without requiring full ORD SDK

src/patent_pipeline/templates/upload_csv.html

Drag-and-drop CSV upload UI served at /upload-csv by the FastAPI webui.

## Worker & Utility Scripts

drain_queue.py

Core worker: dequeues one pending item at a time, calls Gemini, stores structured results, repeats until queue is empty.

Handles rate limits with exponential backoff

Outputs heartbeat dots to prevent idle process timeout

Paced at 8s between requests (~7 RPM)

run_loop.py

Supervisor script: resets error/stuck queue items and restarts drain_queue.py after any failure.

Runs up to 200 rounds automatically

Subprocess timeout: 2 hours per drain run

Safe to Ctrl+C and restart at any time

reset_queue.py

Resets all 'running' and 'error' queue items back to 'pending'. Prints summary counts.

status.py

Quick status snapshot: queue counts (pending/running/done/errors) and reaction counts by source.

fetch_and_parse.py

Queries Europe PMC REST API for chemistry papers using 5 broad reaction queries.

Cursor-based pagination: 4 pages x 25 results = up to 100 results per query

Deduplicates by source_url before inserting

fetch_more.py

Extended fetcher with 20 targeted reaction-type queries — Grignard, Wittig, click chemistry, beta-lactam, PROTAC, photoredox, and more.

3 pages x 25 results = up to 75 per query (1,500+ papers per run)

This script grew the queue from 51 to 1,800+ papers

show_schema.py

Prints full SQLite schema: table names, column definitions (with PK/NOT NULL), and live row counts.

# 4. Data Ingested

## Reaction Database — Final State

| Source | Reactions | Method | Confidence |
| --- | --- | --- | --- |
| ORD (Open Reaction Database) | 16,750 | Direct ingest — HuggingFace .pb.gz protobuf files | 1.0 (expert-curated) |
| Europe PMC — LLM-extracted | 72 | Gemini parsed 74 chemistry paper abstracts | 0.0 – 0.6 |
| TOTAL | 16,822 | — | — |

## Additional Database Statistics

| Table | Rows | Notes |
| --- | --- | --- |
| reactions | 16,822 | 16,750 ORD + 72 LLM-extracted |
| raw_documents | 1,542 | 629 from original queries + 913 from extended queries |
| parse_queue | 1,810 | 74 done, 1,736 pending for future runs |
| patents | 96 | Parsed paper/patent metadata records |
| active_learning | 0 | UI ready; no corrections logged yet |
| crawl_runs | 0 | Autonomous crawler not yet run |
| DB file size | 12.2 MB | SQLite at D:\SynAgent\db\patent_pipeline.db |

## Chemistry Topics Covered

Papers were fetched across 25 distinct reaction-type queries:

Suzuki-Miyaura cross-coupling

Heck reaction

Buchwald-Hartwig amination

C-H activation / functionalization

Grignard (organomagnesium)

Wittig reaction

Mannich reaction

Aldol condensation

Mitsunobu reaction

Diels-Alder cycloaddition

Click chemistry (azide-alkyne)

Ring-closing metathesis

Reductive amination

Asymmetric / enantioselective synthesis

Photoredox catalysis

Electrochemical synthesis

Flow chemistry

Organocatalysis

Heterocycle synthesis (indoles etc.)

Beta-lactam / antibiotic synthesis

Macrolide natural products

Alkaloid total synthesis

Terpenoid cyclization

PROTAC synthesis

Nucleoside analogs / glycosylation

# 5. Key Engineering Decisions

1.  SQLite, not Postgres

Portable — runs directly from a USB drive with no server. WAL mode enables concurrent reads. 12 MB for 16,822 reactions. The database travels with the lab USB, not locked to any machine.

2.  Database on USB, never in git

.gitignore excludes data/, ord_data/, and *.db files. The .env file (containing the Gemini API key) is also gitignored. Configured via PATENT_DATA_DIR environment variable — D:\SynAgent for USB, ./data for local dev.

3.  source column separates data quality tiers

All reactions share one table. source='ord' means expert-curated (confidence always 1.0). source='patent' means Gemini-extracted (confidence 0.0-0.6). Downstream consumers can apply quality thresholds with a simple WHERE clause.

4.  No LLM for ORD data

15 .pb.gz protobuf files were decoded directly from the ORD GitHub LFS and inserted without any Gemini calls. Zero API cost, zero hallucination risk, 16,750 reactions added in one pass.

5.  Gemini model switching via env var

Started with gemini-2.0-flash (1,500 req/day free quota — exhausted). Switched through gemini-3-flash-preview, finally settled on gemini-2.5-flash. Model is GEMINI_MODEL in .env, never hardcoded — easy to switch again.

6.  8-second pacing between requests (~7 RPM)

Free tier allows 15 RPM. Pacing to 7 RPM avoids burst limits. Rate-limit 429 errors trigger exponential backoff: 30s, 60s, 90s, 120s waits, then the item is marked error and skipped — the loop continues rather than dying.

7.  run_loop.py supervisor pattern

drain_queue.py is a single-pass worker (runs until queue empty or failure). run_loop.py is the outer supervisor that resets errors and restarts drain_queue after any failure. Decoupled — either can be run independently.

8.  Active learning hooks built in

Every human correction in the web UI is logged to the active_learning table with old/new value, reaction ID, and timestamp. This data is ready to fine-tune the Gemini extraction prompt or a local model when enough corrections accumulate.

9.  FTS5 full-text search

Both patents and reactions have FTS5 virtual tables. Keyword search across titles, abstracts, solvents, catalysts — no vector embeddings or external service required. FAISS semantic search is available but optional.

# 6. How to Use

## 6.1  Prerequisites

Python 3.9+ with patent_ingestion_pipeline installed: pip install -e patent_ingestion_pipeline/

Gemini API key — add to patent_ingestion_pipeline/.env as GEMINI_API_KEY=...

USB drive at D:\ (or update PATENT_DATA_DIR in .env to any path)

## 6.2  Start the Review UI

cd patent_ingestion_pipeline
patent-pipeline serve
# Opens at http://localhost:8000

## 6.3  Continue Parsing the Queue (1,736 papers pending)

cd patent_ingestion_pipeline
python run_loop.py
# Auto-restarts after rate-limit failures until queue is empty
# Estimated time: 4-8 hours on Gemini free tier (~7 RPM)

## 6.4  Fetch More Chemistry Papers

python fetch_more.py        # 20 targeted queries, 3 pages each (~1,500 new papers)
python fetch_and_parse.py --fetch-only  # 5 broad queries, 4 pages each

Then run python run_loop.py again to parse newly fetched papers.

## 6.5  Ingest More ORD Data

patent-pipeline ingest-ord --limit 10000
# Streams from HuggingFace, no LLM required

## 6.6  Download PatentsView Bulk CSV

patent-pipeline download-bulk 2024 1
# Downloads USPTO grants for 2024 week 1 (chemistry only)
# Then drag-and-drop the CSV into the /upload-csv web UI

## 6.7  Check Status

python status.py       # Queue counts + reaction counts by source
python show_schema.py  # Full SQLite schema with row counts

# 7. Repository State

## Recent Commits (main branch)

| Hash | Commit Message |
| --- | --- |
| 6146e69 | Fix run_loop subprocess timeout: 600s -> 7200s |
| e2ae328 | Add run_loop.py and slow drain_queue pacing to handle rate limits |
| edb126d | Add cursor-based pagination to fetch_and_parse.py (4 pages per query) |
| 859ddd7 | Add pagination to fetch_more.py — up to 3 pages per query |
| 29ce32d | Fix PATENT_DATA_DIR override bug — use setdefault so USB path is respected |
| 61bc2d3 | Merge patent ingestion pipeline branch into main |
| ae6cb56 | Add patent ingestion pipeline: ORD integration, bulk downloader, reaction DB |

## Files NOT in Git (intentional)

| Path | Reason |
| --- | --- |
| patent_ingestion_pipeline/.env | Contains Gemini API key — always gitignored |
| patent_ingestion_pipeline/data/ | Raw document cache — local/USB only |
| patent_ingestion_pipeline/ord_data/ | ORD .pb.gz files — too large for git |
| D:\SynAgent\db\patent_pipeline.db | The reaction database — lives on USB |

## Worktree Cleanup

The feature branch (claude/beautiful-turing-90243f) was merged into main and the git worktree removed. The .claude/worktrees/ folder may still appear locked during the active session — it releases automatically when the Claude Code session closes and can then be deleted manually.

# 8. What's Left — Next Steps

## Immediate (run anytime)

python run_loop.py — process remaining 1,736 queued papers (est. 4-8 hrs free Gemini tier)

python fetch_more.py — add new reaction-type queries for more paper diversity

patent-pipeline ingest-ord --limit 10000 — expand ORD corpus beyond current 16,750

## Near-term

Build FAISS semantic index: patent-pipeline build-index

Connect reactions DB as a callable tool in the main SynAgent agent (stub in ord_ingestion.py)

Collect active learning corrections via the /batch_review UI to improve LLM extraction quality

## Longer-term

Fine-tune extraction prompt using active_learning table corrections

Add PatentsView full-text patent ingestion (currently abstracts only)

Integrate with SynLlama predictions for route validation against real reaction corpus

Deploy FastAPI review UI on Savio HPC cluster for lab-wide access

Build confidence calibration: compare LLM-extracted reactions against ORD ground truth

This document was generated as a technical handoff on completion of the patent ingestion pipeline work.

For questions, see the commit history or run python show_schema.py to inspect the live database.